## Slide 1: IRSA conversion from to Oracle: Trials and tribulations
Steve Groom
Ramon Rey
Claude Felizardo

## Slide 2: About IRSA
Archive for NASA’s infrared and sub-mm missions
  IRAS, 2MASS, Spitzer, WISE, Planck, others
  Other contributed and “value-added” datasets
Images, catalogs, spectra
Data Discovery / Inventory search
Data search/retrieval services e.g. Gator
Visualization services e.g. FinderChart
Custom product creation: cutouts, mosaics
IRSA shares technical heritage and infrastructure with NStED, KOA, KSAS and others, most of these are included in this effort
6/17/11

## Slide 3: Database holdings
As of June 16, we operate:
  70 databases …
  … consisting of ~3300 tables
  … containing ~38 billion records (rows)
  … occupying >30TB of storage
  … before tempspace/mirroring/RAID/etc
  … and growing daily
With recent additions from Spitzer, WISE, and others, the volume of IRSA’s holdings has grown by an order of magnitude in the past three years

## Slide 4: What’s a DBMS?
DBMS = Database Management System
  Software to manage and search large tables of information
IPAC has used Informix DBMS software for years
Support costs have been steadily rising, and licensing terms have evolved
Costs have outgrown our budget – Informix is no longer affordable
Need a more affordable solution, preferably a more sustainable one

## Slide 5: The problem restated
Dealing with very large data…
…while keeping costs under control
holdings
time
usage
time
funding
time

## Slide 6: Migration priorities
Most of our database interaction is done through shared “search engine” code – minimizes code impacts to migration
Applications moving to ODBC/JDBC interfaces to reduce impact of future applications
With our large systems and short staff, out-of-the-box functionality is very important
Oracle selected as replacement for Informix
  Available under Caltech site license at no cost
  Offers enterprise features key for very large datasets
    Management tools
    Partitioning and other large data features
While perhaps not the ideal solution, the best one for our current situation.

## Slide 7: Migration outline
Setup/configure hardware
Setup/configure DBMS
Port apps
Copy the data
Validation/Test
Flip the switch

## Slide 8: Moving ahead
Setup/configure hardware
  straightforward
Setup/configure DBMS
  straightforward
Port apps
  Not much code to touch - isisql
  JDBC ok as-is
  Some esql/C still to be addressed

## Slide 9: Getting from A to B
Getting data out of one system and into the other
  What the IT business calls “ETL”: Extract, Transform, Load
Generally, dump data out of one system to ASCII files, then load those files into new system
In some cases, load new system from original material

## Slide 10: Moving Data: Type Mapping
Mapping Informix data types to Oracle counterparts
  smallint -> NUMBER(5)
  integer -> NUMBER(10)
  smallfloat -> FLOAT(63)
  float -> FLOAT(126)
  date/time types are the most problematic:
      datetime year to second -> DATE
      datetime hour to second -> VARCHAR2(8)
      datetime year to fraction(3) -> TIMESTAMP(3)

## Slide 11: Other Changes
Resolving conflicts with reserved words
  DATE , USER
We’ve been collecting data for a while, it’s not as organized as we’d like
Inconsistencies in existing data
  “why is this one different?”
Old stuff
  “do we still need this?”

## Slide 12: Validating Data
Software testing
  Treat like software regression tests
Statistical/random sampling
  Random queries against large data sets
Brute force: direct data comparison
  Dump the whole thing and diff it
  Size limits
  Differences in dump formats
    Leading/trailing zeros, spacing
  Numeric differences due to floating point precision

## Slide 13: The World Doesn’t Stand Still
While we’re working on this, IRSA is still in full operations
New data arriving all the time
Need a coordinated cutover:
  Freeze content
  Make final update
  Check result
  Cutover software
  Unfreeze
  WISE & Spitzer will move later

## Slide 14: Progress to date
Servers ready
DBMS ready
Software mostly ready
Data largely moved
  Several databases need major refresh
Thorough testing and tuning still to come
KOA approaching cutover readiness

## Slide 15: Lessons Learned
Data organization and conversion has been the big challenge, not so much software
Cleanup will be beneficial for the long haul
Software porting will simplify future moves. New software being written in more portable style.
Somewhat concerned about the compatibility mechanisms we’re putting in place – will these become troublesome?

## Slide 16: Lessons Learned – cont.
Validation should have occurred before we started modifying/moving DD’s
Conversion mappings were complex and often special-cased

## Slide 17: Future
Investment in data cleanup worthwhile
Inevitably, we’ll have to move again someday
  No technology lasts forever
Architectural evolution also needed
  We’re growing faster than our monolithic model can sustain
  We aren’t the only ones with this problem
  The move we make now buys us some time for open source solutions to improve

## Slide 18: It’s Happening, Slowly

## Slide 19: Thanks
This has been a large team effort, with contributions from:
  John Burke
  Claude Felizardo
  John Good
  Anastasia Laity
  Ramon Rey
  Angela Zhang
  Advice from Tom Handley, Ed Jackson
  Systems support from Wendy Burt, Eugean Hacopeans, and the rest of ISG